## Slide 1: Every dirham. Every milestone. One source of truth
SAHEL HOLDING GROUP · INVESTMENT COMMITTEE · OCTOBER 2026
A proposal to run the group's transformation portfolio — delivery, risk, change and money — from one live platform with automation and AI built in.
CBM
NBU
AIC
DLP
CYB
HRP
MOB
LEG
PMO
Portal
Node size = budget · colour = forecast vs budget
Notes: Open with the hook: the group runs eight transformation projects worth AED 15M on spreadsheets and email. This proposal asks for investment to make the PMO Portal the single source of truth. The portal already runs in pilot — this is a scale-up decision, not a bet on an idea.

## Slide 2: The portfolio is run on spreadsheets, status emails and memory
02 · THE PROBLEM
50%
of decided milestones were missed
11 of 22 · pilot data
14
open tasks already overdue
9 more are blocked
4
of 8 projects heading over budget
seen only at quarter-end today
34 days
from overrun to executive visibility
illustrative · manual monthly cycle
Status_Report_v7_FINAL(2).xlsx
RE: RE: FW: budget for Q3??
"Was the vendor switch approved?"
Exec_pack_Oct — 3 days to build
Risk_log_old_DO_NOT_USE.xlsx
Notes: Delivery numbers come from the PMO Portal pilot dataset: half of decided milestones were missed and 14 tasks are already overdue. Financial overruns and the 34-day visibility lag are illustrative. The point: nobody sees problems until they are expensive.

## Slide 3: One live portfolio, five audiences, one version of the truth
03 · THE OPPORTUNITY
PMO
Portal
1
Executive committee
2
Finance
3
PMO office
4
Project managers
5
Delivery teams
1 view
Executive committee
Portfolio health, money and risk on one screen — no pack to assemble
−3 pts
Finance
EAC per project vs approved budget; overrun target 11% → 8% (illustrative)
−80%
PMO office
Weekly reporting hours, via snapshots, rules and AI insights
1 line
Project managers
of text and AI fills the risk or change-request form
2 langs
Delivery teams
English and Arabic with full right-to-left layout
Notes: Every audience gets a different benefit from the same data. In the live version, click a persona to see their outcomes. Emphasise that the numbers in this slide are targets, not guarantees.

## Slide 4: Nine modules, one data model — built and running today
04 · SOLUTION OVERVIEW
1
Projects
Register, members, snapshots, forecasts
2
Tasks
Weighted progress, overdue flags
3
Milestones
Kickoff → design → build → UAT
4
Risks & Issues
5×5 scoring, mitigation, owners
5
Change Requests
Approve / return / reject with history
6
Finance
Costs, budget revisions, forecasts, EAC
7
Executive Dashboard
Delivery · Risk · Financial tabs
8
Automation & Logs
Rules, outbox, SignalR, audit trail
9
AI Assistant
Chat, summaries, risk analysis, AI fill
Platform
React + TypeScript + Vite
ECharts dashboards
ASP.NET Core REST API
SQL Server
SignalR real-time
JWT + permission-key RBAC
English / العربية (RTL)
Light & dark themes
Notes: Nine modules share one data model, so a change request, its cost and its risk are linked records — not three spreadsheets. In the live version each module is selectable with its live metrics.

## Slide 5: A layered system you can trace end to end
05 · ARCHITECTURE
PRESENTATION · REACT + TYPESCRIPT
React SPA
ECharts dashboards
AI assistant UI
SignalR client
API · ASP.NET CORE
JWT + RBAC
PMO controllers
Automation jobs
SignalR hub
AI gateway
DATA · SQL SERVER
PMO schema
Audit & outbox
Identity & config
EXTERNAL SERVICES
12 LLM providers (ordered failover)
SSO · ERP cost feed (phase 1)
Trace: approve a change request
1
Sponsor clicks Approve with a reason
2
JWT validated; decision permission checked
3
Status + history written; budget revision raised
4
Outbox event created for the requester
5
Requester notified instantly via SignalR
Notes: Walk one request down and back up the stack. The live version animates three traces: opening the dashboard, approving a change request, and asking the AI assistant. Key point: permissions are enforced at the API with keys like pmo:finance:list, not just hidden in the UI.

## Slide 6: A vendor switch, from one line of text to a governed decision
06 · A REAL USE CASE
1
Raise
PM types one sentence; AI fill completes the form
2
Submit
Draft → Submitted; PMO notified in real time
3
AI impact
+AED 30K → EAC 960K; mitigates risk scored 25
4
Decide
Sponsor approves, returns or rejects
5
Outcome
Budget revised, risk 25 → 12, audit logged
Before decision · PRJ-HRP HR Self-Service Portal
Approved budget
AED 800,000
Forecast (EAC)
AED 930,000
High-exposure risk
Data quality gap · 25
Time to decision
~2 weeks of email
✓ After approval · PRJ-HRP HR Self-Service Portal
Approved budget
AED 830,000
Forecast (EAC)
AED 960,000
High-exposure risk
Score 25 → 12
Time to decision
~1 hour, fully audited
Notes: In the live version the committee chooses the branch — approve, return or reject — and the project card, audit log and notifications change accordingly. Time-to-decision figures are illustrative.

## Slide 7: The executive dashboard: one screen for delivery, risk and money
07 · WEB INTELLIGENCE
ACTIVE PROJECTS
7
PORTFOLIO PROGRESS
77%
OVERDUE TASKS
14
HIGH-EXPOSURE RISKS
6
FORECAST EAC
AED 16.2M
PROJECTED OVERRUNS
4
Chart: Budget vs actual vs EAC (AED M)
| CBM | NBU | AIC | DLP | CYB | HRP | MOB | LEG
Budget | 5 | 2.2 | 1.6 | 2.8 | 1.4 | 0.8 | 0.6 | 0.9
Actual | 3.62 | 1.71 | 1.18 | 2.02 | 1.04 | 0.61 | 0.31 | 0.93
EAC | 5.46 | 2.24 | 1.93 | 2.71 | 1.37 | 0.93 | 0.58 | 0.93
Chart: Monthly cost (AED M)
| Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Posted cost | 0.96 | 1.08 | 1.21 | 1.28 | 1.34 | 1.39 | 1.38 | 1.41 | 1.37
Chart: Task status
| CBM | NBU | AIC | DLP | CYB | HRP | MOB | LEG
Done | 3 | 0 | 0 | 0 | 0 | 2 | 3 | 6
In progress | 5 | 1 | 1 | 1 | 0 | 2 | 3 | 0
To do | 6 | 0 | 0 | 0 | 1 | 1 | 2 | 0
Blocked | 3 | 0 | 1 | 0 | 0 | 2 | 3 | 0
Notes: Live in the HTML version: three tabs (Delivery, Risk & governance, Financial), project slicers, click-to-filter bars, a 5×5 risk heatmap with drill-down, and an AI insight that rewrites itself for the selection. Core Banking Modernization drives the largest overrun (EAC AED 5.46M vs AED 5.00M). Financial figures are illustrative.

## Slide 8: Payback in 8 months, AED 5.77M net value over three years
08 · THE BUSINESS CASE
ANNUAL BENEFIT
AED 2.60M
at full adoption
ONE-OFF INVESTMENT
AED 860K
+ AED 208K/yr to run
PAYBACK
8 months
from go-live
3-YEAR NET VALUE
AED 5.77M
ROI 388%
Chart: Cumulative net cash position (AED M)
| M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | M16 | M17 | M18 | M19 | M20 | M21 | M22 | M23 | M24 | M25 | M26 | M27 | M28 | M29 | M30 | M31 | M32 | M33 | M34 | M35 | M36
Phased rollout | -0.84 | -0.79 | -0.7 | -0.57 | -0.41 | -0.21 | -0.01 | 0.19 | 0.39 | 0.59 | 0.79 | 0.99 | 1.19 | 1.39 | 1.58 | 1.78 | 1.98 | 2.18 | 2.38 | 2.58 | 2.78 | 2.98 | 3.18 | 3.38 | 3.58 | 3.77 | 3.97 | 4.17 | 4.37 | 4.57 | 4.77 | 4.97 | 5.17 | 5.37 | 5.57 | 5.77
Big bang | -0.94 | -0.76 | -0.59 | -0.42 | -0.24 | -0.07 | 0.1 | 0.27 | 0.45 | 0.62 | 0.79 | 0.97 | 1.17 | 1.37 | 1.56 | 1.76 | 1.96 | 2.16 | 2.36 | 2.56 | 2.76 | 2.96 | 3.16 | 3.36 | 3.55 | 3.75 | 3.95 | 4.15 | 4.35 | 4.55 | 4.75 | 4.95 | 5.15 | 5.35 | 5.55 | 5.74
Assumption (illustrative) | Base case
Portfolio · projects onboarded | AED 60M · 40
Overrun today → avoided | 11% → 25% of it
PMO reporting hours automated | 70% of 3.5 h/project/week
Notes: This is where the committee participates in the live version: sliders for portfolio size, projects onboarded and overrun avoided, plus a phased vs big-bang toggle. Big bang reaches payback in month 7 but costs 18% more and carries first-year friction. Everything is computed in models.js — no pre-recorded numbers.

## Slide 9: Machines do the chasing; people make the decisions
09 · AUTOMATION & AI APPROACH
Chart: Weekly PMO hours per analyst
| Collect status from PMs | Reconcile cost sheets | Chase overdue & blocked | Build executive pack | Track change decisions
Today (manual) | 9 | 7 | 5 | 8 | 4
With PMO Portal | 1 | 1.5 | 0.5 | 0.5 | 0.5
33h → 4h per analyst, per week (illustrative)
AI gateway · 12 providers, ordered failover
1 Groq
2 OpenRouter
3 Cerebras
4 Gemini
5 SambaNova
6 Together
7 HuggingFace
8 Qwen
9 DeepSeek
10 Mistral
11 NVIDIA NIM
12 Grok
Portfolio chat scoped to one, all or compared projects
AI Summary & risk analysis one-click briefs and mitigation ideas
Dashboard insights narrates what changed
AI fill one sentence → a complete form
Guardrails role-scoped data · humans approve · every call audited
Notes: Live demo: toggle "With PMO Portal" to collapse the weekly cycle, and switch on "Simulate provider outage" — Groq and OpenRouter fail and Cerebras answers, with no impact on the user. The AI never acts on its own: it drafts, summarises and recommends; people approve.

## Slide 10: Proven in pilot, ready to scale — the decision requested today
10 · TESTING, DELIVERY & THE DECISION
✓
Pilot
Jul – Oct 2026
Delivered
1
Harden & integrate
Nov 2026 – Jan 2027
AED 378K
2
Group rollout
Feb – Apr 2027
AED 482K
3
Optimise
May – Sep 2027
Run budget
Quality gates on every release
Unit & integration tests on every pull request
Permission tests for every pmo:* key and role
UAT scripts signed off by the PMO per module
Performance budget: lists < 1 s; AI calls time out at 60 s
Pen-test, JWT expiry, audit trail on every change
Bilingual QA: every screen in Arabic RTL and English
The decision requested today
Approve AED 860K for Phases 1–2
Nominate an executive sponsor & PMO product owner
Mandate the portal as the single source for portfolio reporting from Q2 2027
Base case: AED 2.60M/yr benefit · payback month 8 · 3-yr net AED 5.77M
Notes: Close with the ask. The amount on this slide is the base case; in the live version it updates from whatever inputs the committee chose in the simulator. End on: "Decide once. See everything."